**Project Taskboard**

**(13/5/2018)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **User Story**  **(number)** | **New (Tasks, Defects)**  **(number)** | **In Progress (Tasks, Defects)**  **(number)** | **To Verify**  **(number)** | **Accepted**  **(number)** |
| US1  Create Page (personal info & photo)  Priority: High |  |  |  | Task: Design page GUI  Person: Ezzat  EH: 4  SH:4  TH:0 |
| US2  User Login  Priority: High |  |  |  | Task: create DB script  Person: Ahmed  EH:2  SH:2  TH:0 |
| US3  View Timetable  Priority: High |  |  |  | Task: Link server database  Person: Ahmed & Bassel  EH:5  SH:4  TH:0 |
| US4  Post to Board  Priority: High |  |  |  | Task: Update Board  Person: Mohammed Ezzat  EH:4  SH:4  TH:0 |
| US5  Comment to Post  Priority: High |  |  |  | Task: Update Board  Person: Mohammed Ezzat  EH:2  SH:2  TH:0 |
| US6  GPA Calculator  Priority: Medium |  |  |  | Task: Create Equation & View  Person: Ahmed Osama  EH:1  SH:1  TH:0 |
| US7  GPA Calculator  Priority: Medium |  |  |  | Task: Create Equation  Person: Ahmed Osama  EH:1  SH:1  TH:0 |
| US8  User Logout  Priority: High |  |  |  | Task: Create route  Person: Ahmed Osama  EH:0.15  SH:0.15  TH:0 |
| US9  Search  Priority: High |  |  |  | Task: Search Database  Person: Nancy Alarabawy  EH:2  SH:2  TH:0 |
| US10  View Profile  Priority: High |  |  |  | Task: Create View  Person: Nancy Alarabawy  EH:2  SH:2  TH:0  Task: Retrieve info from DB  Person: Nancy Alarabawy  EH:2  SH:2  TH:0 |
| US11  Edit personal info  Priority: High |  |  |  | Task: Save edited info  Person: Mohamed Bassel  EH:3  SH:3  TH:0 |
| US12  Adding photo  Priority: High |  |  |  | Task: Update database  Person: Bassel  EH:2  SH:2  TH:0 |
| US13  Change Photo  Priority: High |  |  |  | Task: Update database  Person: Bassel  EH:2  SH:2  TH:0 |
| US14  Viewing projects  Priority: Medium |  |  |  | Task: create view GUI and link to DB  Person: Ahmed  EH:2  SH:2  TH:0 |
| US15  Adding projects  Priority: Medium |  |  |  | Task: Update database  Person: Nancy  EH:2  SH:2  TH:0 |